SITUATION REPORT

MCP Governance Fabric — Operational Status

promptcrafting.net

MCP Governance Fabric

March 23, 2026

# 1. Classification

| Field | Value |
| --- | --- |
| Report Type | Operational Situation Report (SITREP) |
| Date | 2026-03-23 |
| Project | promptcrafting.net — MCP Governance Fabric |
| Milestone | M3 (Swarm Governance) — Active |
| Overall Status | OPERATIONAL |
| Risk Level | LOW (architecture) / MEDIUM (implementation) |

# 2. Milestone Status

| Milestone | Status | Completion | Key Deliverable |
| --- | --- | --- | --- |
| M1: Prompt Governance | LOCKED | 100% | Build → Attack → Defend → Deploy pipeline + CLI |
| M2: Agent Governance | LOCKED | 100% | Scope contract + A1–A9 attack + trace evidence + runtime adapter |
| M3: Swarm Governance | ACTIVE | ~65% | Delegation contract + S1–S8 + interceptor + 3/8 boundary proofs |

# 3. Codebase Metrics

| Component | Package | Lines | Files |
| --- | --- | --- | --- |
| Shared Contracts | @governance/shared-contracts | 1,885 | 11 |
| Shared MCP (transport + crypto + runtime) | @governance/shared-mcp | 2,136 | 13 |
| Registry Server | @governance/registry-server | 410 | 3 |
| Validation Server | @governance/validation-server | 2,155 | 8 |
| Evidence Server | @governance/evidence-server | 492 | 4 |
| Host Orchestrator + CLI | @governance/host | 924 | 3 |
| Integration Tests | tests/ | 1,349 | 4 |
| TOTAL |  | 9,360 | 76 |

# 4. Schema Inventory

| Schema | Purpose | Status |
| --- | --- | --- |
| artifact-manifest | Base governed object (all artifact types) | Locked |
| agent-scope-contract | Agent capability boundaries (11 dimensions) | Locked |
| agent-attack-profile | A1–A9 scope-bound adversarial vectors | Locked |
| agent-trace-evidence | Trajectory audit container (trace + events + hash) | Locked |
| defend-profile | D1–D16 environmental/operational vectors | Locked |
| inter-agent-delegation-contract | Authority transfer boundary between agents | Locked |
| swarm-attack-profile | S1–S8 delegation exploit vectors | Locked |

# 5. Attack/Defend Profile Inventory

| Profile | Artifact Type | Vectors | Max Score | Ship Threshold |
| --- | --- | --- | --- | --- |
| prompt-spec-kit-v2.2 | prompt | A–I (9) | 35.0 | 27.5 |
| agent-core-v1.0 | agent | A1–A9 (9) | 36.0 | 29.0 |
| swarm-core-v1.0 | swarm | S1–S8 (8) | 36.0 | 29.0 |
| governance-fabric-v1.0 | defend (all) | D1–D16 (16) | 64.0 | 50.0 |
| governance-fabric-p1-v1.0 | defend (priority) | D1,D2,D5,D7,D11,D15 (6) | 27.0 | 21.2 |

# 6. Test Coverage

| Test Suite | Boundary | Cases | Lines | Status |
| --- | --- | --- | --- | --- |
| milestone-1.test.ts | Full pipeline (5 verdicts) | 5 scenarios | 258 | Complete |
| s1-privilege-laundering | Authority (S1) | 15 cases | 506 | Complete |
| s6-trace-lineage-break | Audit (S6) | 8 cases | 233 | Complete |
| s2-approval-chaining | Approval (S2) | 10 cases | 352 | Complete |
| S3 Recursive Delegation | Depth/Cycle (S3) | — | — | Pending |
| S4 Stale Peer Contract | Contract Freshness (S4) | — | — | Pending |
| S5 Constraint Shedding | Inheritance (S5) | — | — | Pending |
| S7 Cross-Agent Exfil | Domain Flow (S7) | — | — | Pending |
| S8 Concurrent Flood | Concurrency (S8) | — | — | Pending |

# 7. Governance Server Tool Surface

## 7.1 Registry Server (3001)

| Tool | Type | Purpose |
| --- | --- | --- |
| register_artifact | Write | Create immutable versioned manifest |
| get_artifact | Read | Retrieve manifest by ID/version |
| get_audit_chain | Read | Verify evidence chain integrity |
| bind_deployment | Write | Bind DEPLOY-verdict artifact to deployment |
| update_phase_status | Write | Update phase status after evidence binding |
| link_evidence | Write | Link evidence report ref to artifact |

## 7.2 Validation Server (3002)

| Tool | Type | Purpose |
| --- | --- | --- |
| build_validate | Read | Static validation (10 checks, PASS/FAIL) |
| attack_run | Read | Adversarial scoring (HARD_FAIL/REVISE/SHIP) |
| defend_run | Read | Environmental validation (DEFEND_FAIL/DEPLOY_BLOCK/DEPLOY) |
| evaluate_action | Read | Runtime policy gate (ALLOW/DENY/ESCALATE) |
| deploy_authorize | Read | Final deployment authorization |
| evaluate_delegation | Read | Swarm delegation gate (8 S-series checks) |
| register_agent_contract | Write | Register live contract hash for staleness detection |
| complete_delegation | Write | Release concurrency tracking |
| get_delegation_stats | Read | Active delegation count per agent |

## 7.3 Evidence Server (3003)

| Tool | Type | Purpose |
| --- | --- | --- |
| append_event | Append | Immutable governance event |
| append_report | Append | Immutable phase report (rejects duplicates) |
| append_trace | Append | Agent trajectory evidence (validates hash + event count) |
| get_report | Read | Retrieve phase report |
| get_event_stream | Read | Ordered governance events |
| get_trace | Read | Retrieve agent trace |
| list_traces | Read | Index by artifact + vector |
| verify_chain | Read | Audit chain verification gate |

# 8. Risk Register

| Risk | Severity | Likelihood | Mitigation | Status |
| --- | --- | --- | --- | --- |
| Saga pattern gap (no compensation ops) | HIGH | Confirmed | Define compensating operations per tool | Open |
| Transport ordering races under concurrency | MEDIUM | Possible | D11 Concurrent Pipeline test + serialization | Mitigated |
| In-process adapters mask real transport failures | MEDIUM | Confirmed | Swap to stdio MCP clients (Milestone 2+) | Planned |
| Schema drift between JSON Schema and Zod | LOW | Possible | Automated schema generation from Zod (zod-to-json-schema) | Planned |
| Delegation interceptor state is per-instance | MEDIUM | Confirmed | Move to shared store for multi-instance Validation | Planned |

# 9. Next Actions

| Priority | Action | Dependency | Estimated Effort |
| --- | --- | --- | --- |
| P0 | Complete S3–S8 integration tests | Interceptor operational | 5 test files, ~1,500 lines |
| P0 | Implement Saga compensating operations | Deploy state definition | New module in host orchestrator |
| P1 | Wire stdio MCP transport clients | shared-mcp client layer | Replace in-process adapters |
| P1 | Implement swarm trace recorder (DAG model) | Trace evidence schema | New store in Evidence Server |
| P2 | Automated schema generation (Zod → JSON Schema) | shared-contracts | Build script addition |
| P2 | TUUF 12-step state machine alignment | Governance state machine spec | Spec + engine update |

CRITICAL: The system has crossed from schema design into protocol enforcement. The next pass should validate the surface that exists, not add more surface area.